# QA Test Strategy Document

Project: E-Commerce Platform Version: 2.0 Date: 2026-04-03 (updated for Assignment 2) Author: QA Team

## 1. Project Scope & Objectives

### System Under Test

A full-stack e-commerce platform consisting of:

| Component | Technology | Repository |
| --- | --- | --- |
| Backend API | Go 1.24, Gin, MongoDB | github.com/Choppa2077/ecommerce-backend |
| Frontend | React 19, TypeScript, Vite | github.com/Choppa2077/ecommerce-frontend |

### Scope

In scope: - All 28 REST API endpoints (auth, products, categories, profiles) - Core user flows on frontend (login, browse, purchase, profile) - JWT authentication and token refresh mechanism - Purchase flow and stock management - Recommendation engine correctness

Out of scope: - Performance/load testing (future assignment) - Security penetration testing (future assignment) - Mobile responsiveness testing

### Objectives

- Establish a complete test coverage baseline from 0%

- Identify and document defects in HIGH-risk modules

- Set up automated testing infrastructure for CI/CD

- Provide reproducible test environment for future assignments

## 2. Risk Assessment Summary

See full document: RISK_ASSESSMENT.md

| Priority | Count | Key Modules |
| --- | --- | --- |
| 🔴 HIGH | 5 | Auth, Token Refresh, Product CRUD, Purchase Flow, Recommendations |
| 🟡 MEDIUM | 3 | Profile, Categories, Product Filtering |
| 🟢 LOW | 1 | Like/View Interactions |

Critical known defect: Admin role check is not implemented (// TODO in source code) — all authenticated users can create/delete products.

## 3. Test Approach

### 3.1 Testing Levels

| Level | Type | Tool | Coverage Target |
| --- | --- | --- | --- |
| API Testing | Manual + Automated | Postman | All 28 endpoints |
| Unit Testing | Automated | Go testing + testify | HIGH-risk services |
| E2E Testing | Automated | Playwright | Critical user flows |
| Smoke Testing | Manual | Postman / Browser | Core functionality |

### 3.2 Priority Order

Testing is prioritized by risk score (HIGH first):

1. Authentication (JWT) ────────────── Score: 15
2. Product CRUD ────────────────────── Score: 12
3. Recommendation Engine ───────────── Score: 12
4. Token Refresh Interceptor ───────── Score: 12
5. Purchase Flow + Stock ───────────── Score: 10
6. Profile Management ──────────────── Score: 6
7. Category Management ─────────────── Score: 6
8. Product Filtering ───────────────── Score: 6
9. Like/View Interactions ──────────── Score: 4

### 3.3 Test Approach by Module

#### Auth Module (HIGH)

- Manual: Postman — register, login, refresh with valid/invalid inputs

- Automated: Unit test authService.go — Register(), Login(), ValidateToken(), RefreshToken()

- E2E: Playwright — login flow, redirect on invalid credentials, token persistence

#### Product CRUD (HIGH)

- Manual: Postman — CRUD operations, verify admin-less access (known bug)

- Automated: Unit test productService.go — CreateProduct(), GetProduct(), UpdateProduct()

- E2E: Playwright — browse products, filter by category/price

#### Purchase Flow (HIGH)

- Manual: Postman — purchase with valid/invalid quantity, verify stock decrement

- Automated: Unit test interactionService.go — PurchaseProduct(), stock validation

- E2E: Playwright — full purchase flow from product page

#### Recommendation Engine (HIGH)

- Manual: Postman — hit endpoint after seeding interaction data

- Automated: Unit test recommendationService.go — scoring, cold start fallback

## 4. Tool Selection & Configuration

### 4.1 Postman

- Purpose: Manual API testing and smoke testing all 28 endpoints

- Collection: tests/ecommerce.postman_collection.json

- Environment Variables: baseUrl, accessToken, refreshToken, productId, categoryId

- Usage: Import collection → run Login → copy token → test endpoints

### 4.2 Go Testing + Testify (Backend Unit Tests)

- Purpose: Automated unit tests for service layer

- Framework: Go built-in testing package + github.com/stretchr/testify

- Location: internal/service/*_test.go

- Run: go test ./...

### 4.3 Playwright (Frontend E2E)

- Purpose: Automated end-to-end testing of user flows

- Config: playwright.config.ts (baseURL: http://localhost:5173)

- Tests location: e2e/ directory

- Run: npm run test:e2e

- Browser: Chromium (Desktop)

### 4.4 GitHub Actions (CI/CD)

- Backend pipeline: .github/workflows/ci.yml — triggers on push/PR to main

  - Steps: go mod download → go build ./... → go vet ./... → go test ./internal/service/... -v

  - Artifact: test-results.json uploaded on every run

- Frontend pipeline: .github/workflows/ci.yml — triggers on push/PR to main

  - Job 1 (Build & Lint): npm ci → npm run lint → npm run build

  - Job 2 (E2E Tests): npm ci → playwright install chromium → npm run test:e2e

  - Artifact: playwright-report/ HTML report uploaded on every run

## 5. Test Environment

### 5.1 Local Development Environment

| Component | Details |
| --- | --- |
| Backend | go run cmd/web/main.go → http://localhost:8080 |
| Frontend | npm run dev → http://localhost:5173 |
| Database | MongoDB via Docker: docker-compose up -d mongodb |
| Swagger UI | http://localhost:8080/swagger/index.html |

### 5.2 Test Data

- Seed database before testing: go run scripts/seed/main.go

- Test credentials: admin@example.com / password123

## 6. Automation Approach & Results (Assignment 2)

### 6.1 Automation Strategy

Approach: Risk-based automation — HIGH-risk modules automated first using unit tests with mock repositories.

| Section | Details |
| --- | --- |
| Automation Approach | Risk-based, regression-focused; mocked dependencies for pure service logic testing |
| Tool Selection | Go testing + testify/mock for backend (lightweight, no extra frameworks needed); Playwright for frontend E2E (headless Chromium, simple API) |
| Scope | Auth service (9 tests), Product service (13 tests), Interaction service (9 tests); Frontend auth flows (9 tests), product/profile redirects (12 tests) |
| Reusability | Shared mock structs (MockUserRepository, MockProductRepository, MockInteractionRepository) reused across test files; Playwright tests organized by feature |

Why Go testing + testify over alternatives: - Go built-in testing is zero-dependency and well-integrated with go test toolchain - testify/mock provides clean mock generation matching repository interfaces - Alternatives (gomock, ginkgo) add complexity without benefit for this scale

Why Playwright over Selenium: - Native TypeScript support aligns with the React/TS frontend stack - Modern auto-waiting eliminates flaky test issues common in Selenium - Built-in HTML reporter and artifact support in GitHub Actions - Simpler setup: no WebDriver binaries needed

### 6.2 Quality Gate Definitions

See full document: QUALITY_GATE_REPORT.md

| QG ID | Metric | Threshold | Status |
| --- | --- | --- | --- |
| QG01 | Unit test pass rate | 100% | ✅ 31/31 |
| QG02 | Critical defects | 0 | ✅ 0 found |
| QG03 | Build success | 100% | ✅ Passing |
| QG04 | E2E test pass rate | 100% | ⏳ Pending CI |
| QG05 | Lint violations | 0 errors | ✅ Clean |
| QG06 | Unit test execution time | ≤ 2 min | ✅ ~0.7s |

### 6.3 Initial Results & Coverage Metrics

See full document: METRICS_REPORT.md

| Module | Automated? | Coverage % | Tests |
| --- | --- | --- | --- |
| Auth | Yes | 100% | 9 unit tests |
| Product CRUD | Yes | 80% | 13 unit tests |
| Purchase Flow | Yes | 100% | 4 unit tests |
| Interactions | Yes | 100% | 11 unit tests |
| Recommendation Engine | No | 0% | Planned next |
| Frontend Auth | Yes | 100% | 9 E2E tests |
| Frontend Routes | Yes | 100% | 12 E2E tests |

Overall: 52 automated tests, 93.75% HIGH-risk function coverage

## 7. Planned Metrics

| Metric | Baseline (Assignment 1) | Current (Assignment 2) | Target |
| --- | --- | --- | --- |
| API endpoint coverage | 0% | 28 endpoints in Postman | 100% |
| Service unit test coverage | 0% | 31 tests (HIGH-risk) | 80% all services |
| E2E scenario coverage | 4 tests | 21 tests | 5+ critical flows |
| Defects found (HIGH severity) | 0 | 0 new (5 pre-existing) | tracked |
| CI pipeline pass rate | Green (build only) | Green (build + tests) | ≥ 95% |

### 6.1 Defect Severity Classification

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | System unusable | Login completely broken |
| High | Major feature broken | Purchase doesn’t decrement stock |
| Medium | Feature works with workaround | Filter returns wrong results |
| Low | Minor visual/UX issue | Button misaligned |

## 7. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Engineer | Write and maintain tests, report defects |
| Developer | Fix defects, maintain CI pipeline |

## 8. Entry & Exit Criteria

### Entry Criteria (start testing)

- Application running locally (backend + frontend + MongoDB)

- Database seeded with test data

- Postman collection imported

### Exit Criteria (Assignment 2 complete)

- 31 unit tests passing (go test ./internal/service/... -v)

- 21 E2E tests written and passing in Playwright

- CI/CD pipelines green in both repositories (build + tests)

- QUALITY_GATE_REPORT.md created with all 7 gates defined

- METRICS_REPORT.md created with coverage, TTE, defects tables

- TEST_STRATEGY.md updated with automation details